## Slide 1: scrum
Deepak Vishwakarma

## Slide 3
Scrum (n): A framework within which people can address complex adaptive problems, while productively and creatively delivering products of the highest possible value.
Scrum is:
Lightweight
Simple to understand
Difficult to master
Definition of Scrum

## Slide 4: Scrum Supports Organization in 3 ways

## Slide 5: Scrum Framework

## Slide 6: Scrum Roles

## Slide 7: Product Backlog

## Slide 8: Work Visibility

## Slide 9: Sprint and Iterative work

## Slide 10: Five Scrum Meetings
Agree the sprint goal, a short description of what they are forecasting to deliver at the end of the sprint.
The recommended duration is four hours for a two-week sprint (pro-rata for other sprint durations)
  During the first half, the whole scrum team (development team, scrum master, and product owner) selects the product backlog items they believe could be completed in that sprint
  During the second half, the development team identifies the detailed work (tasks) required to complete those product backlog items; resulting in a confirmed sprint backlog
    As the detailed work is elaborated, some product backlog items may be split or put back into the product backlog if the team no longer believes they can complete the required work in a single sprint

## Slide 11: Five Scrum Meetings

## Slide 12: Five Scrum Meetings
During the daily scrum, each team member typically answers three questions:
What did I complete yesterday that contributed to the team meeting our sprint goal?
What do I plan to complete today to contribute to the team meeting our sprint goal?
Do I see any impediment that could prevent me or the team from meeting our sprint goal?

## Slide 13: Five Scrum Meetings
Backlog refinement (formerly called grooming) is the ongoing process of reviewing product backlog items and checking that they are appropriately prepared and ordered in a way that makes them clear and executable for teams once they enter sprints via the sprint planning activity.
Product backlog items may be broken into multiple smaller ones. Acceptance criteria may be clarified. Dependencies may be identified and investigated.

## Slide 14
At the end of a sprint, the team holds two events: the sprint review and the sprint retrospective.
At the sprint review, the team:
  Reviews the work that was completed and the planned work that was not completed
  Presents the completed work to the stakeholders (a.k.a. the demo)
  Collaborates with the stakeholders on what to work on next
  Guidelines for sprint reviews:
    Incomplete work cannot be demonstrated.
    The recommended duration is two hours for a two-week sprint (proportional for other sprint-durations)

## Slide 15
At the sprint retrospective, the team:
Reflects on the past sprint
Identifies and agrees on continuous process improvement actions
Guidelines for sprint retrospectives:
Three main questions are asked in the sprint retrospective: What went well during the sprint? What did not go well? What could be improved for better productivity in the next sprint?
The recommended duration is one-and-a-half hours for a two-week sprint (proportional for other sprint duration(s))
This event is facilitated by the scrum master

## Slide 16: Sprint Retrospectives

## Slide 17: How Sprint Works

## Slide 18: Why Sprint works

## Slide 19: Why Sprint works

## Slide 23
Kanban
Kanban (signboard or billboard) is a lean method to:
  Manage and improve work across human systems.
  Manage work by balancing demands with available capacity
  And by Improving the handling of system-level bottlenecks.

## Slide 24
General Workflow and Kanban

## Slide 25
Scrumban
Scrumban is a software production model based on Scrum and Kanban
Especially suited for product maintenance with frequent and unexpected work items, such as production defects or programming errors
To illustrate each stage of work, teams working in the same space often use post-it notes or a large whiteboard.[58] In the case of decentralized teams, stage-illustration software such as Assembla, JIRA or Agilo.
Major differences between scrum and Kanban is that in scrum work is divided into sprints that last a fixed amount of time, whereas in Kanban the flow of work is continuous

## Slide 26: Just get started !!!

## Slide 27: Reference and bibliography
https://www.scrumguides.org/docs/scrumguide/v2016/2016-Scrum-Guide-US.pdf
Pichler, Roman. Agile Product Management with Scrum: Creating Products that Customers Love. Upper Saddle River, NJ: Addison-Wesley, 2010
https://www.atlassian.com/agile/scrum/backlogs.
https://www.scrumalliance.org/learn-about-scrum/community-webinars/webinar-replays/scrum-fundamentals/the-role-of-the-product-owner
https://www.amazon.com/Essential-Scrum-Practical-Addison-Wesley-Signature/dp/0137043295
https://www.infoq.com/minibooks/kanban-scrum-minibook